# PRD: GovTech Internship Listings Website

# Context

The source data is a single Excel file (govtechinternshipprojects2026.xlsx) with 299 internship positions spread across 8 role-based sheets. The spreadsheet format makes it difficult to browse, filter, and compare positions. This website will parse the Excel file and present each position as a clear, individual listing — making it easy to find relevant internships quickly.

## Source Data Summary

| Sheet | # Listings |
| --- | --- |
| Software Engineer | 88 |
| Data Engineer | 111 |
| Designer (UX) | 31 |
| Product Manager | 26 |
| Data Scientist | 15 |
| Business | 14 |
| System Engineer | 10 |
| Cybersecurity Engineer | 4 |
| Total | 299 |

Fields per listing: Role, Internship Level, Internship Period, Division, Project Title, Project Description, Learning Outcomes, Prerequisites, Work Location (some sheets have additional columns).

# Goals

Make every internship listing individually browsable and readable

Let users filter/search by role category, level, division, location, and keywords

Keep it simple — static site, no backend needed, deploy anywhere

## Non-Goals

Online application submission (users apply via GovTech's official channels)

User accounts or saved listings

Admin panel for editing data

# Design

## 1. Home / Listings Page (single-page app)

Header: Title ("GovTech Internship Projects 2026"), subtitle with total count

Filter bar (sticky top):

Role category tabs/pills (Software Engineer, Data Engineer, etc.) with counts

Dropdown: Internship Level (All, Undergraduate, Open to all levels, etc.)

Dropdown: Internship Period

Dropdown: Work Location

Text search: searches Project Title, Description, Prerequisites

Results section:

Count of matching listings (e.g. "Showing 23 of 299")

Card grid/list of matching positions

## 2. Job Card (collapsed view in list)

Role category badge (color-coded)

Project Title (prominent)

Division

Internship Level | Period | Location (metadata row)

First ~2 lines of Project Description (truncated)

"View Details" expand/link

## 3. Job Detail (expanded view or modal)

Full Project Title

All metadata (Role, Level, Period, Division, Location)

Project Description — full text, properly formatted

Learning Outcomes — rendered as bullet list

Prerequisites — rendered as bullet list

Back / close button

# Tech Stack

| Layer | Choice | Why |
| --- | --- | --- |
| Framework | React + Vite | Lightweight, fast dev, pure static output |
| Styling | Tailwind CSS | Rapid UI, no design system needed |
| Data | JSON file generated from Excel at build time | No backend; script parses .xlsx → jobs.json |
| Search | Client-side filtering with JS | 299 records is trivial in-memory |
| Deploy | Vercel / Netlify / GitHub Pages | Free, zero-config static hosting |

## Data Pipeline

1. Build-time script (scripts/parse-excel.ts) reads govtechinternshipprojects2026.xlsx

2. Normalizes columns across all 8 sheets (handles sheets with extra columns gracefully)

3. Splits semicolon/bullet-delimited fields (Learning Outcomes, Prerequisites) into arrays

4. Outputs public/data/jobs.json — array of Job objects

5. Frontend fetches jobs.json on load and renders everything client-side

JSON schema example:

{ "id": "swe-001", "category": "Software Engineer",
  "role": "Tech – Software Engineer : ...", "level": "Open to all levels",
  "period": "6 months", "division": "(Apps) Digital Economy Products",
  "title": "Jobseeker Support Scheme", "description": "...",
  "learningOutcomes": "...", "prerequisites": "...",
  "location": "Punggol Digital District" }

# Implementation Plan

## Step 1: Project Setup

Init Vite + React project with TypeScript (strict mode)

Install and configure Tailwind CSS

Install xlsx (SheetJS) for Excel parsing

Files: package.json, tsconfig.json, tailwind.config.ts

## Step 2: Data Parser Script

Script reads the Excel file, iterates over 8 role sheets

Maps columns to a normalized Job schema

Splits semicolon/bullet-delimited fields into arrays

Writes public/data/jobs.json

File: scripts/parse-excel.ts

## Step 3: Type Definitions

Job interface matching the JSON schema

Category type union of the 8 role categories

File: src/types.ts

## Step 4: Home Page — Filter + Listings

Filter bar component with role tabs, dropdowns, text search input

Listings grid rendering JobCard components

Client-side filtering logic

Files: src/App.tsx, src/components/FilterBar.tsx, src/components/JobCard.tsx

## Step 5: Job Detail View

Expandable card or modal showing full job details

Properly formatted description, bullet-pointed outcomes and prerequisites

File: src/components/JobDetail.tsx

## Step 6: Polish

Responsive layout (mobile-friendly)

Color-coded category badges per role type

Empty state for no results

Page title and meta tags

# Verification

1. Run the parser script — confirm jobs.json contains 299 entries with all fields populated

2. Start dev server — confirm all 299 listings render without errors

3. Test each filter (role, level, period, location) — confirm counts update correctly

4. Test search — confirm it matches across title, description, and prerequisites

5. Click into a job detail — confirm all fields display, outcomes/prerequisites are bullet-pointed

6. Resize to mobile — confirm layout is usable on small screens

7. Run production build — confirm static export completes with no errors